| Task | Duration (Days) | Dependencies |
| --- | --- | --- |
| T1.Implementing a framework of the system | 3 |  |
| T2.Designing and creating a UI for the system | 3 |  |
| T3.Constructing the home page | 1 | T1, T2 |
| T4. Testing the home page | 1 | T3 |
| T5. Constructing register and log in | 1 | T3, T4 |
| T6. Testing register and log in | 1 | T5 |
| T7. Constructing appointment scheduling | 3 | T3, T4 |
| T8. Testing appointment scheduling | 1 | T7 |
| T9. Online consultation | 3 | T3, T4 |
| T10. Testing online consultation | 1 | T9 |
| T11. Online prescription and medicine shopping | 3 | T3, T4 |
| T12. Testing online prescription and medicine shopping | 1 | T11 |
| T13. Implementing other functionalities | 4 |  |
| T14. Integrating | 1 | T8, T10, T12 |
| T15. Customer Feedback | 2 | T14 |
| T16. Testing | 2 | T13 |
| T17. Deployment | 2 |  |